## Slide 1: Team of Teams protocol

## Slide 2: How to Team of Team
Slack Elizabeth (Liz) Callaghan to get added to the Team of Teams agenda and calendar event
Using the template and guidance herein, create a slide with high level updates each week about the products your team is actively working on. You can peruse past decks in the #vfs-all-teams Slack channel to see how others have approached their slides.
Every week before Tuesday @10:00 AM ET, Slack your team’s slide to Liz Callaghan
Every Tuesday @ 12 PM ET, have one representative from your team attend the meeting to:
    Present your team’s updates to the group
    Note down applicable updates from other teams, and share w/your team for awareness, discussion, and/or follow-up

## Slide 3: Guidance for Team of Teams slides

## Slide 4: Keep it high level – don’t get too granular
Your updates should help other teams:
Anticipate and plan for their support load or other impacts to their own work
Identify opportunities where cross-collaboration would be beneficial
Your updates should help OCTO-DE:
Understand the big picture of what’s happening across the VA.gov portfolio
Anticipate where their help / guidance / decision may be needed
We don’t need to know how many participants you have scheduled for usability testing, what the status of your stakeholder review is, or what your next API integration task is.

## Slide 5: So… what to write?
DO:
Use the provided ToT slide templates so you have the appropriate fonts and formatting
Keep your updates under 1 minute
Use a team name that makes it easy to understand what you do
Indicate what product or service your update is about, and use a product or service name that makes it easy to understand what it does
Indicate what collaboration cycle checkpoint you have next, if applicable
Indicate who an update is intended for, and what (if any) action they should take
Share new patterns, endpoints, or features that other VA.gov products could use or benefit from
Indicate whose help (person or team) you need on blockers and dependencies
Tips to keep your slides short and useful
DON’T:
Get too technical, remember the audience for this meeting is PMs and OCTO-DE leads.
Mention contract names (unless you have a valid reason to)
Use acronyms without also writing out what it stands for
Use form numbers without also spelling out the name/purpose of the form

## Slide 6: Other suggestions
Look at other team slides whose updates you find helpful, and make your style similar
Consider reviewing your updates in advance with your OCTO-DE Lead for feedback on the level of granularity

## Slide 7: Template options

## Slide 8: How to interpret the templates
[Bracketed items] are things for you to fill in with your team’s content. Don’t keep the brackets in your updates ;)
Italicized items are instructions that you should delete once you’re done entering your updates.

## Slide 9: [Team Name]
[Heading]
[Update]
[Heading]
[Update]
Dependencies, blockers
[Dependency or Blocker]: [update]
Q&A:
TBD
Any launches to announce? Copy and paste this celebration icon
next to the update!
TEAM REPRESENTATIVE: [NAME] / OCTO-DE LEAD: [NAME]
Insights:
Below is a framework you can use to communicate meaningful metrics. If this framework doesn’t make sense for your product (like VAMCs, various Platform services, etc), or if you have other interesting insights to share, please feel free to post whatever data or charts/graphs are informing your understanding of your product or service’s value or health.
Findability:
intro pageview trend over time
Service completion
successful submissions trend over time
conversion rate
Ease of use
call center volume trend over time
avg time to complete
Customer satisfaction
CSAT score
Mission: [mission description] collaborate with your OCTO-DE Lead to align on one short sentence describing your team’s mission and paste it here.

## Slide 10: [Team Name]
[Heading]
[Update]
Dependencies, blockers
[Dependency or Blocker]: [update]
Q&A:
TBD
TEAM REPRESENTATIVE: [NAME] / OCTO-DE LEAD: [NAME]
Insights:
Below is a framework you can use to communicate meaningful metrics. If this framework doesn’t make sense for your product (like VAMCs, various Platform services, etc), or if you have other interesting insights to share, please feel free to post whatever data or charts/graphs are informing your understanding of your product or service’s value or health.
Findability:
intro pageview trend over time
Service completion
successful submissions trend over time
conversion rate
Ease of use
call center volume trend over time
avg time to complete
Customer satisfaction
CSAT score
Mission: collaborate with your OCTO-DE Lead to align on one short sentence describing your team’s mission and paste it here.
Any launches to announce? Copy and paste this celebration icon
next to the update!
[Heading]
[Update]
Dependencies, blockers
[Dependency or Blocker]: [update]
Q&A:
TBD
[Heading]
[Update]
Dependencies, blockers
[Dependency or Blocker]: [update]
Q&A:
TBD
[Heading]
[Update]
Dependencies, blockers
[Dependency or Blocker]: [update]
Q&A:
TBD

## Slide 11: Example update content

## Slide 12: Yes!
Discounted ice cream application (Form 99-482) – staging review coming up, will be using a new alerts pattern - heads up for Design System, and for other VFS teams who may have the same alerts needs.
No.
Form 99-482 – staging review coming up: usability testing complete with 7 users, found a few issues but mostly positive results, fixed all 508 bugs, training for back-of-house employees scheduled for 1/28.
Juniper – config files can be updated to enable new error control method for data transmission, making use of error-detection codes, acknowledgment and/or negative acknowledgment messages, and timeouts to achieve reliable data transmission. The receiver should indicate that it has correctly received a data frame.
Juniper end-to-end testing tool – launched! VFS teams can now magically erase all product errors. PMs, please fwd the impending Slack post to your engineers to make sure your teams set it up.
Carrier pigeon package delivery – need to schedule collaboration cycle kickoff. Doing discovery to determine roadmap for carrier pigeon service to help deliver packages more efficiently than US mail. Need help finding appropriate carrier pigeon contacts within VA, please respond to Slack post if you have tips!
CPPD – market research complete, we have 3 options we’re considering that each provide different benefits. Need to usability test each to determine the appropriate path, but not sure who at VA to contact to get that started.