**MODERNIZED CHECK-IN PRIORITIES**

**Analytics Research Development Ongoing**

| **Epic/Feature** | **Status** | **To Refine** | **Refined** | **In Prog.** | **Done** | **Notes** |
| --- | --- | --- | --- | --- | --- | --- |
| Analytics | In Progress |  |  |  |  | -Meeting scheduled w/ Patrick/Stephen to review |
| [June Research Study](https://app.zenhub.com/workspaces/check-in-experience-61fc23a2cb8a14001132e102/issues/department-of-veterans-affairs/va.gov-team/38249) | In Progress |  | 1 | 1 | 4 |  |
| July Research Study | Prepping |  | 4 | 2 |  |  |
| August Research Study (REMOTE) | Prepping |  | 5 |  | 2 |  |
| [Audit Content & Messaging](https://app.zenhub.com/workspaces/check-in-experience-61fc23a2cb8a14001132e102/issues/department-of-veterans-affairs/va.gov-team/41957) | Done |  |  |  | 4 | Need to add work tickets but audit is done |
| [Beneficiary Travel](https://github.com/department-of-veterans-affairs/va.gov-team/issues/40265) | Discovery | 3 | 3 |  |  |  |
| [View All Upcoming Appointments](https://github.com/department-of-veterans-affairs/va.gov-team/issues/42920) | Discovery | 2 | 3 |  |  |  |
| Ongoing [Support for VISN Rollout](https://app.zenhub.com/workspaces/check-in-experience-61fc23a2cb8a14001132e102/issues/department-of-veterans-affairs/va.gov-team/38980) | Ongoing |  | 1 | 1 | 9 | -Is this our last sprint for this? |
| [Change VAOS Link Text](https://app.zenhub.com/workspaces/check-in-experience-61fc23a2cb8a14001132e102/issues/department-of-veterans-affairs/va.gov-team/42105) | **Released 6/22** |  |  |  | 5 |  |
| [Layout/Styling Fixes](https://app.zenhub.com/workspaces/check-in-experience-61fc23a2cb8a14001132e102/issues/department-of-veterans-affairs/va.gov-team/42481) | **Released 6/24** |  |  |  | 11 |  |
| Spanish Support - Round 1 | **~7/11 Release or before** |  |  | 3 | 35 | - Final tweaks added; will send final screenshots today to SD for final QA |
| CIE [Performance Testing](https://app.zenhub.com/workspaces/check-in-experience-61fc23a2cb8a14001132e102/issues/department-of-veterans-affairs/va.gov-team/39600) | In Progress |  |  | 5 | 5 |  |
| [Pre-Check-in for Telephone Appointments](https://app.zenhub.com/workspaces/check-in-experience-61fc23a2cb8a14001132e102/issues/department-of-veterans-affairs/va.gov-team/38258) | In Progress  Blocked |  | 4 |  | 31 | - Waiting on CHIP? |
| Spanish Support [- Round 2](https://app.zenhub.com/workspaces/check-in-experience-61fc23a2cb8a14001132e102/issues/department-of-veterans-affairs/va.gov-team/42546) | Dev ready |  | 2 |  |  | -Next Sprint |
| [Tagalog Support - Round 1](https://github.com/department-of-veterans-affairs/va.gov-team/issues/42788) | Dev ready |  | 2 |  |  | -Next Sprint  -does round1 contain round 2? (reach out to Danielle) |
| [Canceled Appointment Messaging](https://app.zenhub.com/workspaces/check-in-experience-61fc23a2cb8a14001132e102/issues/department-of-veterans-affairs/va.gov-team/40418) | Dev ready |  | 4 |  | 1 | -Next Sprint |
| [Physical Location Information](https://github.com/department-of-veterans-affairs/va.gov-team/issues/42794) | Needs refine | 5 | 3 |  | 1 | -Next Sprint |
| Type of Care & Doctor’s Name Information | Discovery | 6 | 3 | 1 |  |  |
| [Content Updates](https://app.zenhub.com/workspaces/check-in-experience-61fc23a2cb8a14001132e102/issues/department-of-veterans-affairs/va.gov-team/41957) | Discovery |  |  |  |  | -Will be adding tickets today |
| [LoROTA Security Updates](https://app.zenhub.com/workspaces/check-in-experience-61fc23a2cb8a14001132e102/issues/department-of-veterans-affairs/va.gov-team/39193) | Blocked | 2 | 3 | 2 | 8 | -Blocked waiting on CHIP dependencies (delete entries) |
| [Translations - Round 3](https://app.zenhub.com/workspaces/check-in-experience-61fc23a2cb8a14001132e102/issues/department-of-veterans-affairs/va.gov-team/43505) | Discovery |  |  |  |  |  |